NxtSft

PRD Gap Analysis — What Remains to Build

Prepared: June 16, 2026   ·   Branch: main   ·   Status: v1.0 demo phase

Executive Summary

All 30+ portal routes and public pages exist in the codebase. The remaining work falls into four categories: (1) third-party service integrations that are architecturally stubbed but not yet wired to real vendor SDKs; (2) interactive UI features whose layout exists but whose core interactions are not yet built; (3) portal tabs that have full UI but still read from static fixture data rather than live PostgreSQL; and (4) public-site polish before launch.

Implementation Update — June 17, 2026

Since the June 16 analysis, the following gaps have been closed on the main branch (commits: maps embed, role/permission matrix, agents & team data → PostgreSQL via tRPC). 11 items fully done, 3 partial. Status legend: [DONE] shipped & verified · [PARTIAL] shipped with a remaining sub-gap · [OPEN] not started.

Closed — Done

[DONE]  Map embed (Phase 1 #2) — lib/map.ts, PropertyMap.tsx, VisitsMap.tsx (Mapbox).

[DONE]  Property Detail — Location Map — Map with pin rendered on /properties/[slug].

[DONE]  Property Detail — Gallery Lightbox — components/ui/GalleryLightbox.tsx.

[DONE]  List — Gallery Drag-to-Reorder — ImageUploader.tsx with drag reorder; first image = cover.

[DONE]  Supervisor — Visit Calendar Live Data — VisitCalendarTab.tsx → trpc.siteVisits.mapData.

[DONE]  Supervisor — Visit Calendar Map View — components/map/VisitsMap.tsx, per-rep pins.

[DONE]  Admin — Role & Permission Matrix — sa-portal/tabs/PermissionsTab.tsx, grid + simulate-as-role.

[DONE]  Security Console — SecurityTab.tsx — live IP allowlist/blocklist (updateIpRules), policy, security log via tRPC.

[DONE]  User Profile — 2FA Toggle — trpc.users.toggleTwoFactor.

[DONE]  User Profile — Notification Preferences — trpc.users.notificationPrefs + updateNotificationPrefs, persisted.

[DONE]  Phase 3 — Supervisor Visit Calendar + SA Security → live DB — Both now read PostgreSQL via tRPC (no longer fixtures).

Closed — Partial (remaining sub-gap)

[PARTIAL]  List — RERA Format Validation — Format check added (app/list/page.tsx:182) but generic regex ^[A-Za-z0-9/-]+$ — still needs state-specific RERA pattern per PRD §13.

[PARTIAL]  User Profile — Active Sessions — Panel renders; confirm it is wired to the real sessions table, not static device list.

[PARTIAL]  Agent profile pages → DB (Phase 4) — List /agents now uses trpc.users.getAgents (DB); but agents/[slug]/page.tsx still imports fixture AGENTS.

Still Open (unchanged)

[OPEN]  Razorpay real checkout — Frontend still passes demo_pay_* / demo_sig_* ids; no checkout.js modal. P0 blocker.

[OPEN]  WhatsApp / SMS / Email / VoIP — No vendor SDKs wired.

[OPEN]  Admin — CRM Drag & Drop — CRMTab.tsx still moves stage via Select dropdown.

[OPEN]  Admin — Marketing Campaign Builder — MarketingTab.tsx still static campaigns array; no create form.

[OPEN]  SA — AI Model Control — AITab.tsx static (0 tRPC).

[OPEN]  SA — Content CMS — CMSTab.tsx static (0 tRPC); no editor.

[OPEN]  SA — Billing & Revenue — BillingTab.tsx static (0 tRPC).

Phase 1 — Third-Party Integrations  (Blocks Launch)

These require vendor accounts, API keys, and SDK integration. Nothing in the app can fully function in production without them.

| # | Integration | Current State | What Is Needed |
| --- | --- | --- | --- |
| 1 | Razorpay Payment Gateway | Backend tRPC createOrder / verifyPayment exists. Frontend passes demo payment IDs — no real checkout. | Load Razorpay checkout.js, open payment modal, pass real order ID from backend. |
| 2 | Map (Google Maps / Mapbox) | No map library in the project. | Embed on property detail (location pin at lat/lng) and Supervisor Visit Calendar (geographic rep view). |
| 3 | WhatsApp Business API | Referenced in marketing tools and lead quick-actions. | API integration for bulk blast campaigns and one-tap lead contact shortcut. |
| 4 | SMS Provider (Twilio / MSG91) | Referenced for 2FA OTP and marketing blasts. | OTP send/verify endpoint wired to User Profile 2FA toggle + marketing blast trigger. |
| 5 | Email Service (Resend / SendGrid) | Referenced in campaign builder. | Transactional emails (listing approved, payment receipt, subscription renewal) + campaign sends. |
| 6 | VoIP / PSTN (Exotel / Twilio) | Click-to-Call UI is complete. 'Dial' button shows a toast only. | Outbound call trigger via API, live call timer, post-call note auto-sync to activity log. |

Phase 2 — Incomplete UI Features

All screens below exist and render. The listed feature within each screen is not yet built.

Admin Portal  (/admin-portal)

| Feature | Current State | Gap |
| --- | --- | --- |
| CRM Pipeline — Drag & Drop | Kanban column layout exists. Stage moves done via a Select dropdown. | Replace dropdown with drag-and-drop cards between stages (@hello-pangea/dnd or similar). |
| Marketing — Campaign Builder | Read-only table of campaigns with pause/resume toggle. | Create Campaign form: type (email / SMS / WhatsApp), audience filter, subject/body editor, schedule, send. |
| AI Model Control | Status table with static accuracy/drift numbers. Deploy button shows a toast. | Feature weight sliders (location, price, BHK), match-score calibration, drift trend chart, rollback action. |
| Content CMS | Static page list. '+ New Page' button shows a toast. | Rich-text editor (TipTap / Quill), media library, blog post CRUD, schedule/publish workflow. |
| Security Console | Tab exists with static data. | IP allowlist/blocklist add-remove UI, active-session table with force-terminate per user. |
| Billing & Revenue | Tab exists with static data. | Invoice PDF generation and download, GST breakdown report per corporate account. |
| Role & Permission Matrix | Tab exists. | Visual grid (role × feature), read/write/admin/none toggles per cell, 'simulate as role X' tester. |

Property Detail  (/properties/[slug])

| Feature | Current State | Gap |
| --- | --- | --- |
| Location Map | No map rendered anywhere. | Embed map centred on property lat/lng with a location pin. |
| Gallery Lightbox | Images render inline in a grid. | Tap/click opens full-screen lightbox with zoom and swipe navigation. |

List a Property  (/list)

| Feature | Current State | Gap |
| --- | --- | --- |
| RERA Format Validation | RERA field present; no format check before submit. | Block submit with an error message if RERA doesn't match the state-specific regex (PRD §13). |
| Gallery Drag-to-Reorder | Multi-image upload works. | Add drag handle so owners can reorder images before submitting. |

Supervisor Portal  (/supervisor-portal)

| Feature | Current State | Gap |
| --- | --- | --- |
| Visit Calendar — Live Data | Full week-grid UI complete. Hardcoded fixture data. | Wire to real site_visits table via tRPC. Show this week's actual scheduled visits. |
| Visit Calendar — Map View | Not present. | Geographic map showing visit pins per rep, color-coded by sales rep. |

User Profile  (/profile)

| Feature | Current State | Gap |
| --- | --- | --- |
| 2FA Toggle | Toggle UI renders; no backend call. | Wire to SMS OTP send/verify endpoint. |
| Active Sessions | Not present. | List of active login sessions (device, IP, last seen) + 'Log out all devices' button. |
| Notification Preferences | Six toggles render; state is not persisted. | Save preferences to DB via tRPC on toggle change. |

Phase 3 — Static Fixture Data → Live Database

These portal tabs have production-quality UI but still read from hardcoded JSON fixtures. They need tRPC queries wired to the live PostgreSQL database.

Context: User Portal (Credits, Listings, Site Visits, Overview), Admin (Leads, CRM, Team, Listings, Subscriptions), and all Sales Portal tabs already pull live data via tRPC. The tabs below are the remaining holdouts.

| Portal | Tab | Data Required |
| --- | --- | --- |
| Supervisor | Visit Calendar | site_visits table — this week, by sales rep |
| Admin | Marketing | campaigns table — spend, leads, CPL, ROI metrics |
| Super Admin | AI Model Control | model_versions table — deployed versions, drift metrics |
| Super Admin | Content CMS | cms_pages table — title, path, status, editor, updated |
| Super Admin | Security Console | sessions table + ip_rules table |
| Super Admin | Billing & Revenue | invoices + subscriptions tables — revenue totals, GST |

Phase 4 — Public Site Polish

Lower urgency. Required before the public launch but not blocking internal demo.

| Item | Status / Note |
| --- | --- |
| Property search filters backed by real DB | Partially done — verify price-range, BHK, city, and type filters hit PostgreSQL, not static fixture. |
| Count-up KPI animation on Home page | Component exists. Verify animation fires on scroll into view, not just page load. |
| Agent profile pages (/agents/[slug]) | Page file exists. Verify it renders real agent data from DB, not hardcoded placeholder. |
| Legal pages (/terms, /privacy, /cookie-policy, /fraud-advisory) | Pages exist. Confirm body copy is final legal text, not lorem-ipsum placeholder. |

Not in PRD — Product Decision Required

Two routes exist in the codebase that have no PRD specification. A product decision is needed: keep, scope, or remove before launch.

| Route | Description | Action Needed |
| --- | --- | --- |
| /owners/[slug] | Owner profile page | Define PRD spec or remove from nav/sitemap |
| /refer | Referral / invite page | Define referral mechanics or remove |

Priority Summary

| Priority | Work Area | Estimated Effort |
| --- | --- | --- |
| P0 — Blocks launch | Razorpay checkout, map embed, RERA validation | 3–5 days |
| P1 — Core completeness | CRM drag-drop, campaign builder, gallery lightbox, live visit calendar | 1–2 weeks |
| P2 — Advanced features | AI sliders, CMS editor, permission matrix, security console, billing | 2–3 weeks |
| P3 — Integration infrastructure | WhatsApp API, SMS OTP, email service, VoIP dialer | Depends on vendor onboarding |
| P4 — Polish | DB-backed search filters, profile prefs, animation tweaks | 2–3 days |

Source of truth: docs/nxtsft_prd.pdf. This document reflects the state of the main branch as of June 16, 2026. Re-run this analysis after each sprint to track closure.