NxtSft

PRD Gap Analysis — What Remains to Build

Updated: June 19, 2026   ·   Branch: main   ·   Commit: 7e43bc4   ·   Status: v1.0 demo phase

Executive Summary

All portal routes and public pages exist. Since the last revision (June 17), the Maps integration, the Supervisor Visit Calendar (now live data + geographic map), the Role & Permission Matrix, the property gallery lightbox, notification-preference persistence, and the DB-backed agents directory have all been completed. The remaining work concentrates in three areas: (1) payment + communications integrations (Razorpay, SMS/WhatsApp/Email/VoIP); (2) three advanced admin tabs still on static data (Marketing, AI Model Control, Content CMS, Billing); and (3) a handful of smaller UI/polish items.

Completed Since Last Revision  (June 17 → 19)

| Area | Feature | How It Was Closed |
| --- | --- | --- |
| Maps | Property location pin + Supervisor visit map | Mapbox via react-map-gl. PropertyMap (single pin on /properties/[slug]) and VisitsMap (geographic, colour-coded per sales rep). Shared lib/map.ts with city-centroid fallback for listings without coordinates. |
| Supervisor Portal | Visit Calendar — live data | New siteVisits.mapData staff query (batch-joins property coords + rep). Tab rebuilt from fixtures to live data: stat row + map + visit list. |
| Super Admin | Role & Permission Matrix | 4-level access grid (none/read/write/admin) over 12 features x 6 roles, click-to-cycle cells, plus a 'simulate as role' tester. Persisted via superAdmin.getPermissionMatrix / updatePermissionMatrix. |
| Property Detail | Gallery lightbox | GalleryLightbox component — full-screen image view with navigation. |
| User Profile | Notification preferences persistence | Wired to users.notificationPrefs query + updateNotificationPrefs mutation — toggles now persist per user. |
| Public Site | Agents directory DB-backed | /agents now fetches via trpcClient.users.getAgents (live PostgreSQL) instead of a static fixture. |
| Super Admin | Security Console | Confirmed already wired to tRPC (failed logins, security log, IP allow/blocklist, password/2FA policy). Previously mislabelled as static. |

P0 — Blocks Launch

| Item | Current State | What Is Needed |
| --- | --- | --- |
| Razorpay — real checkout | Backend createOrder / verifyPayment exist. Frontend passes demo payment IDs. | Load Razorpay checkout.js, open the payment modal, pass the real order ID. Applies to credit packs and subscription purchases. |
| SMS OTP for 2FA | 2FA toggle flips the DB flag but sends no OTP — no phone verification. | SMS provider (Twilio / MSG91): OTP send + verify endpoint wired into the 2FA enable flow. |

P1 — Core Feature Completeness

Screens exist and render; the listed interaction or data wiring is missing.

| Feature | Portal / Route | Gap |
| --- | --- | --- |
| CRM Pipeline — drag & drop | Admin | Kanban columns exist; stage moves use a Select dropdown. Add card drag-and-drop (no dnd library installed yet). |
| Marketing — campaign builder | Admin | Static campaign table with pause/resume. Build create-campaign form (type, audience, subject/body, schedule, send) + live campaigns data. |
| Gallery drag-to-reorder | /list | Multi-image upload works; add a drag handle to reorder images before submit. |
| Recent Activity — live data | /profile | Activity timeline shows 5 hardcoded entries. Wire to a real audit/activity log. |
| Agent profile page | /agents/[slug] | Directory is DB-backed, but the individual profile still uses the AGENTS fixture + static properties. Wire to live data. |

P2 — Advanced Admin Features (static → build out)

| Tab | Current State | Gap |
| --- | --- | --- |
| AI Model Control (Super Admin) | Static status table; deploy button is a toast. | Feature-weight sliders (location/price/BHK), match-score calibration, drift trend chart, rollback + live model_versions data. |
| Content CMS (Super Admin) | Static page list; '+ New Page' is a toast. | Rich-text editor (TipTap / Quill), media library, blog post CRUD, schedule/publish workflow + live cms_pages data. |
| Billing & Revenue (Super Admin) | Static data. | Invoice PDF generation + download, GST-compliant tax report + live invoices data. |

P3 — Integration Infrastructure (vendor onboarding)

| Integration | Use Cases |
| --- | --- |
| WhatsApp Business API | Bulk blast campaigns (Marketing) + one-tap lead contact shortcut. |
| Email service (Resend / SendGrid) | Transactional emails (listing approved, payment receipt, subscription renewal) + marketing campaign sends. |
| VoIP / PSTN (Exotel / Twilio) | Sales Click-to-Call: outbound call trigger, live timer, post-call note auto-sync. UI is complete; 'Dial' is currently a toast. |

P4 — Polish / Verify

| Item | Note |
| --- | --- |
| Property search filters DB-backed | Spot-check that price/BHK/city/type filters hit PostgreSQL. |
| Legal pages copy | Confirm /terms, /privacy, /cookie-policy, /fraud-advisory carry final legal text, not placeholder. |
| Home KPI count-up animation | Marked done previously — verify it fires on scroll-in. |

Not in PRD — Product Decision Required

| Route | Description | Action Needed |
| --- | --- | --- |
| /owners/[slug] | Owner profile page | Define PRD spec or remove from nav/sitemap. |
| /refer | Referral / invite page (a public route) | Define referral mechanics (reward, tracking, T&C) or remove. |

Priority Summary

| Priority | Work Area | Estimated Effort |
| --- | --- | --- |
| P0 — Blocks launch | Razorpay checkout, SMS OTP for 2FA | 2–4 days |
| P1 — Core completeness | CRM drag-drop, campaign builder, gallery reorder, recent-activity + agent-profile live data | 1–1.5 weeks |
| P2 — Advanced admin | AI Model Control, Content CMS, Billing invoices | 2–3 weeks |
| P3 — Integrations | WhatsApp, Email, VoIP | Depends on vendor onboarding |
| P4 — Polish | Search filters, legal copy, animation checks | 1–2 days |

Source of truth: docs/nxtsft_prd.pdf. This document reflects commit 7e43bc4 on main, June 19, 2026.